Training Fiche Template

| Title | The essentials of Project Management for aspiring sport entrepreneur |
| --- | --- |
| Training Area | Please select one or more of the following: Young Entrepreneurship (TBD) Entrepreneurship and Sport (TBD) Entrepreneurship and Business (TBD) X Entrepreneurship at EU level (TBD) |
| Keywords (meta tag) | Project Management; Management; Project; Collaboration; Communication |
| Provided by | IDP European Consultants |
| Language | ENG |
| Contents arranged in 3 levels [Conceptually information should be divided into introduction, content, conclusion] |
| Module name: The essentials of Project Management for aspiring sport entrepreneurs 1.1. Unit name: Defining Project Management 1.1.1 Starting from the beginning: A definition of Project Management (PM) In the context of the first unit, we wish to introduce learners to the “concept” of PM starting from its definition and by highlighting the founding elements of a project. According to the APM, Association for Project Management , Project Management is the application of processes, methods, skills, knowledge and experience to achieve specific project objectives. Project Management is a mentality that strives for EFFICACY and EFFECTIVENESS: seeking for a business idea, setting up a business, launching a marketing campaign, target and identify groups of interest for your brand, can be all considered as stand-alone projects…as scheduling a work-out session. That is why a Project Management’s approached should be applying transversally to all typical entrepreneurial functions. We mentioned the fact that there are some relevant differences between Project Management and Management of other traditional business functions such as communication, HR, audit, etc. This are resumed by the table below: PROJECT MANAGEMENT MANAGEMENT Final deliverable Finite cycle Unique and Innovative Cross-functional Project-specific resources Scope: precise and well-defined Ongoing activities Continuous input-output flow Routine tasks Mono-disciplinary General budget resources Scope: broader and less delimited In compliance with the same definition from APA, Projects have final deliverables that are constrained to a finite timescale and budget. However, as we mentioned already, most of common business tasks can be addressed relying on a “project management approach” as they can be interpreted as sub projects’ on their own. On their hand, project managers deal with a vast series of activities and responsibilities, that greatly empower their skills, competences and expertise. Project managers are in charge of project’ s implementation of course, but also communication, HR and finance, their role is very chameleon as their interface with a large number of interests – coming both from within and outside the organisation. In small business, this role is typically played by the entrepreneurs him/herself. 1.1.2. Defining pillars of Project Management We include: TIME RESULTS RESOURCES The relation between the three is highly interrelated: any potential change – in quality and in quantity – impacting one the three will inevitably affect all of the others, for the better or for the worst. When time, results and resources are all aligned to a coherent design, project managers / entrepreneurs are able to delivers results that are: in compliance to internal schedule in compliance to performance’s parameters in compliance to allocated budget and financial resources in compliance to quality standards and satisfactory for targets in compliance to sustainability and impacts standards (+ empowering and motivating) 2.1. Unit name: Project’s lifecycle 2.1.1. The Project Idea This specific stage of a project’s lifecycle pertains to the identification of specific needs / opportunities that might be addressed through a tailor-made project. Project managers (and entrepreneurs) take this moment to reflect on: what they plan to achieved through the implementation of projects, and the focus of interest in terms of desired results and expected outcomes. This typically begins with two specific tasks: Stakeholder identification An in-depth mapping of “groups of interests” that might be impacted or might have an impact on the project. In other words, project managers identify the targets of the project based on their potential influence and/or interest on the project. In literature and in practice, there are countless ways in which this activity can be performed. In the context of this training material, we recommend readers and users to rely on the POWER / INTEREST matrix (Johnson and Scholes; 1999). Potential Stakeholders and groups of interest of relevence for the development of the project are clustered into a 2x2 matrix based on: the level of impact that the project can have on them and the interest they might have in its implementation; the level of influence they can have on its development. STKH at high impact and high interest are KEY PLAYERS → to manage closely STKH at low impact and high interest are MAVENS → to leverage on STKH at high impact and low interest are PASSIVE PASSENGERS → to keep satisfied STKH low impact and low interest are DISTANT COUSINS → to monitor Consolidation of the Statement of Work (SOW) The SoW is a very detailed document listing all defining elements of the project in its content and structure, and before its official launch. This document is intended to be the so defined project proposal: entrepreneurs and project managers rely on it to pinpoint on paper the very essential of the project, and eventually to present the project idea to investors. The typical elements disclosed by the SoW are: Background and needs/opportunities assessment Scale and scope of the project Geographical location Timeline Qualitative and quantitative results Qualitative and quantitative outcomes Involved staff/organisation Budget control and audit Quality Assurance, Monitoring and Evaluation, Risk Management Impact assessment (environment, culture, socio-economic inclusion, etc.) Section 2.1.2 The planning stage: resources and operational requirements This is really about qualifying and quantifying all resources (financial, technological and human) that are needed to allow for a smooth implementation of the project. In this stage, project managers invest great time and efforts in: Set concrete tasks and actions to achieved the expected results Refine the internal timeline for the conclusion/finalisation of planned activities Estimate the amount and nature of resources that they need to progress with the implementation and development of the project Anticipate possible risk and design consistent countermeasures (i.e., plan B) Design an internal/external communication plan, detailing means and strategies for communication All of the above, and specific technicalities, will be resumed by the Project Management Plan, the formal document providing for specific guidelines on who does what, due when. Project managers follows a Work Packages breakdown approach: Define the specific work package (i.e., preparation of website) Breakdown each work package in sub tasks (i.e., register the domain, set-up image and visuals, etc.) Assign to each task a specific result, a.k.a. output (i.e., media channel) Keep in mind that outputs lead typically to: Outcome, the impacts of that result: i.e., online visibility Deliverables, tangible and concrete: i.e., final website Consider that Work Packages and following Tasks should conclude within a given time period. These periods should be considered based on the overall workload required for the implementation and development of that given WP/Task. The greater the workload, the greater the amount of resources needed to comply with the activities – HUMAN CAPITAL, TIME, FINANCES. 2.1.3. Executing and monitoring the quality of the project Before moving into the actual launch of activities, it is essential for project managers to: perform a final round of review of planned activities – the overall plan might need few corrections/adjustments based on new scenarios not originally foreseen or emerged after the initial planning phase select and deploy the resources they need – by resources, we refer to financial, technologies, infrastructural and human (i.e., competences, know-how, capabilities, technical skills, etc.) While implementing project’s tasks that are aimed to the roll-out of actual results, project managers conduct a strict monitoring and evaluation process which sustains Quality Assurance-related priorities. Qualitative and quantitative KPIs as included in the Project Management Plan are benchmarked with the with the outputs concretely achieved. Any mismatch is promptly tackled with corrective measures so as to realign team’s performance to the desired standards. The evaluation process can assume two forms: Formative – an on-going and “daily based” evaluation process, typically performed by senior staff members, leaders of tasks, involved members. Summative – upon conclusion of key projects’ milestones so as to better reflect on lessons learned and takeaways from the previous implementation cycle. Milestones represent major achievement of your project – typically, the formal conclusion/finalisation of a WP. There can be (and should there be) more than one milestone in a project, use this moment to take a break so as to: Reflect on what achieved up to this moment – quality and quantity Plan and deploy a brief communication strategy to valorise the result(s) Scale up your learning curve – take stock of lessons learnt Monitor the well-being of your team – stress is a sneaky enemy, its effects manifest over time… 2.1.4. Transversal activities: what is common to all projects COMMUNICATION With the Communication Work Package, we typically refer communication activities supporting collaboration dynamics – within and external to project’s team or the organisation: People management and HR Coordination among project’s members STKHs management – identification and engagement Outreach and visibility of project’s results Valorisation of good practices, successes and achievements PROJECT MANAGEMENT With the Project Management Work Package, we typically refer to activities that are instrumental to assure for a smooth project’s implementation – both in quality and in time: Quality Assurance: Monitoring and Evaluation Risk Management: Identification > Evaluation > Design of Countermeasure Impact Assessment Financial Management Budget Control Tips for financial management In financial management, you reach EFFECTIVESS – finalisation of results in compliance to budget constraints – when you manage to combine ECONOMY and EFFICIENCY: Economy: → Right inputs at the lowest cost Efficiency: → Right outputs at the lowest efforts 2.1.5. Bringing the project to conclusion One of the things distinguishing a project from a “process” is the fact that the first one has a clear and well-specified END and START date, compared to general business processes which instead are continuous over time. Once all activities are finalised and all expected results and finally accomplished, it is extremely relevant for the project team to go back to the implementation cycle seeking for relevant best practices that helped the team in overcoming challenges, upgrade their skills and competences. This internal exercise will turn extremely useful for future projects and initiatives even not necessarily related, by scale and scope, to the one just concluded. Team members should experience the validation and valorisation of their individual efforts and contributions, which in turn boost their morale, confidence and self-reliability. On the other hand, “human mistakes” should be dealt as an opportunity for capacity building, empowerment and upskilling. Extra content: avoiding traps Poor planning and/or implementation of horizontal WPs leads to very poor results. Regardless of the context: Entropy and performance’s dysfunctions Lack of clear vision on what to do / how to do it Disengagement (i.e., disinterest) of key support individuals Severe unpreparedness to unexpected changes in plans → delays Loss of control on finances and/or timing Poor satisfaction of involved parties (i.e., beneficiaries of the project) Barriers to internal communication → prejudice to information flow Project Management should always be compliant with few but fundamental rules: Avoid redundancies: Keep It Simple & Smart Set objectives that are challenging and motivating, realistic and engaging Be extremely specific and straightforward: use plain language Put others in the condition to understand…not to interpret Don’t wait to address the red alarms |
| Objectives / goals / learning outcomes |
| After familiarising with this training module, learners will be able to: Understand project management in its essentials Define roles and responsibilities of project managers Identify activities and tasks that are instrumental per each implementation cycle Carry out effective communication strategies, within and external to project team Manage people more carefully Being much more proficient in the discipline of PM Breakdown your workload in a coherent PM’s approach |
| Description (for listing purposes) |
| In the context of this training module, learners will have the opportunity to familiarise with the very essentials of Project Management (PM). PM is among the most liquid and transversal business functions, it embraces a wide range of activities, capability and strategic priorities for business competitiveness and excellence. As such, aspiring entrepreneurs are formally required to be proficient with this discipline and its founding elements. The training material offered by this module guides readers across the PM’s lifecycle, starting with the “conceptual phase” (i.e., identification of needs and opportunities) and ending with the formal closing stage. In between, targets will be exposed to key recommendation and best practices to plan, execute and control the implementation and development of a projects. Great relevance is given to the role played by communication and stakeholder management interrelated with PM. Before conclusion, the module pinpoints a series of golden rules for PM that sum-up key lessons learned extrapolated from the narrative section. The overall training module is designed to be very practical, so that learners can experiment with it while readapting it to their operational context. The languages in which the material is presented is not technical, but at the same time we aim to provide targets the dictionary for PM. |
| Contents in bullet points (Summing Up) |
| A comprehensive introduction to PM What is PM? A commonly-accepted definition Project VS Process Defining elements of project management The role of project managers The PM’s lifecycle Kick-off Planning Execution & Control Closing |

| 5 glossary entries |
| --- |
| Project Management Project management is the application of processes, methods, skills, knowledge and experience to achieve specific project objectives. Statement of Work Formal document drafted during completion of project’s ideas that outlines the planned activities and expected results. The document discloses background and needs / opportunities addressed by the project, budgets and resources absorbed by implementation tasks, project’s team, impact and monitoring means. Project Management Plan Formal document drafted immediately before project’s launch. The PMP refines activities included in the SoW and provides for clear guidance on how task should be implemented, by who, due when. Stakeholder Any organisation, institution and/or physical person that is impacted by or can have an impact on project’s development and success KPI Also known as Key Performance Indicator, a KPI is a control variable to which managers rely on to benchmark current VS planned results (i.e., numbers of STKH reached by communication activities during the first four months of implementation). |
| Five multiple-choice self-assessment questions | Question 1: What is Project Management? Application of processes, methods, skills, knowledge and experience to achieve specific project objectives. Management of business’ tasks and ordinary activities Mono-disciplinary activity typically under the responsibility of entrepreneurs Question 2: What are the key defining pillars of Project Management? TIME / RESULTS / PEOPLE BUDGET / PEOPLE / COMMUNICATION RESULTS / RESOURCES / TIME Question 3: What are the common phases of the Project’s lifecycle? Launch > Conclusion > Summative evaluation Monitoring > Control > Conclusion Project’s idea > Planning > Executing > Conclusion Question 4: What do we mean by Efficiency? Saving as many financial resources as possible Achieving the planned results, at the lowest efforts Satisfying targets’ expectation Question 5: What is the Communication Work Package about? Identification and engagement of KEY PLAYERS stakeholders Coordination of project’s team All of the above, and even more… |
| Related Material | / |
| Related PPT | ENDURANCE IO3 PPT – IDP – Project Management |
| Video in YouTube format (if any) | / |
| References and more information on the topic |
| To know more about Project Management, please consider consulting online resources made available by: Project Management Institute Association for Project Management International Project Management Association |
| Related Link (if any) | / |